# SOP: 1Meter MAK Field Visit

## Purpose

This SOP gives the field team the current MAK action plan based on Motlatsi’s field report plus live AWS IoT, DynamoDB, and 1PDB checks from the morning of 2026-03-16.

Today’s goal is to confirm the true installed serials and Thing Names, restore stable telemetry where needed, and avoid unnecessary device churn while the MAK connection is weak.

## Current Status

- Work at MAK is not yet complete.

- Motlatsi reports the following field changes already happened:

  - PCB at 0025MAK was replaced, moving from OneMeter15 hardware to OneMeter16

  - the 0026MAK repair now involves board 23021847

  - serial monitor confirmations after reflash were:

    - 23022684 -> OneMeter14

    - 23022628 -> OneMeter18

    - 23022667 -> OneMeter44

  - 23022646 Thing Name was changed from ExampleThing to OneMeter5

  - OneMeter13 and OneMeter14 cert folders were recreated locally

  - cert folders were not uploaded to S3 for backup

  - a new OTA attempt was created: gateway succeeded, 23022696 queued, the rest in progress

  - OTA download needs stable connection and the site connection was weak

- Live cloud checks now confirm:

  - 23022696 / OneMeter16: AWS thing, cert, and group membership exist, but there have still been zero DynamoDB publishes under OneMeter16

  - 23021847 / OneMeter14: last cloud publish was about 2026-03-15 22:57 SAST

  - 23022646 / OneMeter5: last cloud publish was about 2026-03-15 22:45 SAST

  - 23022628 / OneMeter18, 23022673 / OneMeter13, and 23022667 / OneMeter44 are alive today

  - 0026MAK is still mapped in CC to 23022684, so if 23021847 is now the real installed board, CC will need a remote remap after physical confirmation

- s3://1pwr-device-certs/ is not a usable cert source of truth right now. It currently contains only a stale device-map.json.

## Immediate Priorities

- Get the first successful cloud publish from 23022696 under OneMeter16.

- Confirm the physical serial currently installed at 0026MAK.

- Check 23022646 and the 0026MAK board together, since both stopped around 22:xx last night.

- Leave currently healthy boards mostly untouched unless the console or cloud identity contradicts what is expected.

## Certs And Spares

- Use the local cert folders already on the field laptop.

- Do not rely on S3 for the field bundles today.

- Before flashing anything, confirm these bundles are present locally:

  - onemeter13

  - onemeter14

  - onemeter18

  - onemeter44

  - onemeter16 if 23022696 is staying on OneMeter16

- Protect the newly recreated onemeter13 and onemeter14 folders.

- If the onemeter16 bundle is not available locally, do not substitute onemeter15. Stop and escalate before reflashing 23022696.

- Bring:

  - spare PCB for 23022696

  - spare DDS8888

  - labels or marker for enclosure labeling

  - known-good USB cable and laptop power

## Field Execution Order

### 1. 0025MAK / 23022696 / intended Thing OneMeter16

Goal:

- Bring the already replaced board online under OneMeter16.

Steps:

- Record the physical serial printed on the installed board.

- Open the serial monitor and confirm the device boots as OneMeter16.

- If a reflash is needed, use:

- python auto_flash.py --cert-folder onemeter16 --port COMXX

- Confirm the cert bundle in use is onemeter16, not the old onemeter15 bundle.

- Watch for:

  - Wi-Fi association

  - MQTT connect success

  - first publish

- Reboot or power-cycle once and wait for a fresh cloud publish before leaving.

- Ignore the queued OTA until the board is stably publishing.

- If it still does not publish, capture the exact serial-console failure and send it back before moving on.

### 2. 0026MAK / intended Thing OneMeter14

Goal:

- Confirm whether the installed board is really 23021847 or 23022684.

Steps:

- Record the physical serial on the board currently installed at 0026MAK.

- Confirm the serial monitor shows OneMeter14.

- Only reflash if the current local identity is wrong or corrupted. If needed, use:

- python auto_flash.py --cert-folder onemeter14 --port COMXX

- Compare the physical serial with the live cloud serial:

  - cloud currently shows 23021847

- If the installed board is 23021847, keep that identity, label it clearly, and report that back so CC can be remapped remotely.

- If the installed board is 23022684 but cloud still only shows 23021847, stop and escalate. That is a serial or identity mismatch, not a normal CC ingestion problem.

- Confirm a fresh publish after reboot.

### 3. 0119MAK / 23022646 / OneMeter5

Goal:

- Confirm the renamed board is alive and not part of a shared local outage.

Steps:

- Confirm the console identity is OneMeter5.

- Confirm the board has power and stable local connectivity.

- Reboot and confirm a fresh cloud publish.

- Because 23022646 and the 0026MAK board stopped near the same time last night, treat repeated joint failure as a local comms or power issue first.

### 4. Leave the healthy boards mostly untouched

- 23022628 / OneMeter18: Motlatsi already confirmed the console identity and live cloud data still looks healthy. Do not reflash unless the local console now disagrees.

- 23022673 / OneMeter13: live cloud data still looks healthy. Do not replace hardware just because low load makes the percent deviation noisy.

- 23022667 / OneMeter44: Motlatsi already confirmed the console identity and the current OTA job succeeded. Touch it only last and only if needed.

- 23022613: non-customer node. If encountered, record the physical serial and leave it for later cleanup instead of creating more identity churn today.

## Verification Checklist

After each device you touch, verify all of the following:

- Physical serial is recorded.

- Serial monitor shows the intended Thing Name.

- Device reports fresh telemetry after reboot.

- The enclosure is labeled with:

  - serial

  - Thing Name

  - account or role

- If the device does not publish, capture the exact console output before leaving that location.

- Note the exact cert folder used for that device.

## Remote Follow-Up After Visit

- Report whether 0026MAK should be remapped in CC from 23022684 to 23021847.

- Send the exact cert folders used on site for secure backup. S3 is not currently a reliable cert source of truth.

- If S3 is used for backup after the visit, populate the actual cert bundles:

- cd onepwr-aws-mesh/main/certs
aws s3 sync . s3://1pwr-device-certs/certs/ --region us-east-1

- Only after stable telemetry and confirmed identities should the next OTA cleanup be attempted.

## Success Criteria For Today

- 23022696 publishes under OneMeter16 at least once.

- The physical serial at 0026MAK is confirmed and matches or explains the cloud identity.

- 23022646 and the 0026MAK board are confirmed alive, or a concrete local failure is captured.

- Healthy boards are not churned unnecessarily.

- The actual cert bundles used in the field are preserved for backup.

## Operational Notes

- The best comparison meters to rely on after cleanup should still be:

  - 0005MAK

  - 0119MAK

  - 0045MAK with low-load caution

- 0025MAK and 0026MAK should rejoin the clean validation set only after stable telemetry is confirmed.

- OTA is technically proven, but MAK connectivity is still weak enough that it should not drive today’s field decisions.